# Scrum Results Sheet

Team Number: 3 Date: April 1

|  |  |
| --- | --- |
| Name #1 | Irene |
|  | Since last scrum:  Removed manual input on Hardware app, added timeout  Connected user app with payment API   * Disabled functionality to add cars (license plate ) to accounts if payment information is not set up yet. |
| Working on today:  Begin working on the report |
| Roadblocks: |
| Name #2 | Kevin |
|  | Since last scrum: Finish WiFi library |
| Working on today: Integrate WiFi library |
| Roadblocks: |
| Name #3 | Robin |
|  | Since last scrum:  Updated lua scripts to adhere to the API |
| Working on today:  Assist in usage of wifi module for integration |
| Roadblocks: |
| Name #4 | Steven |
|  | Since last scrum:  Finished payment API with update payment  Updated overall flow diagram |
| Working on today:  Connect with Android user app for payment API  Connect with RFS regarding new payment API  Look into report |
| Roadblocks: |
| Name #5 | Andrea |
|  | Since last scrum:  Flashed firmware to RFS card and tested wifi.  Tested python to c prototyping for strings for sending http requests. |
| Working on today:  Interface with kevin’s work on C / call c functions from python. |
| Roadblocks: |